## Slide 1: Our Team Contributions

## Slide 2: Keenan Jacobs
Closed Issue #4, using an LLM on our code snippets
Wrote all the code an experimented with different LLMs and APIs, mostly backend stuff
Did a some of the command line prompts as well
Had trouble making the API calls faster, code was VERY slow
API calls would sometimes drop
WIP: Troubleshoot making the API calls faster, develop a frontend

## Slide 3: Diego Perez
Wrote all of the code for the data embedding
Implemented the user-controller pattern in the repository
Looking into different storage solutions for storing large amounts of data for the embeddings
Prototyping out some different api solutions for our future frontend to interface with.

## Slide 4: Conor O’Shea
Completed Issue #3: Vector similarity search (search.py)
  Implemented vector search
  Embedded the user input for natural language with UniXcoder
  Embedded comment strings for code segments in CodeSearchNet database
  Used dot product to compare vectors of user string and code comments
    Created a top 10 most similar code segments for user input
Challenges:
  Not clear on what the input of the json file would be in order to embed data
  Needed to more efficiently store embeddings using Pair types
Work in Progress:
  Load embeddings faster
  Figure out what information to display when showing top 10 (work on GUI)

## Slide 5: Carter Cutsforth
Worked on and closed issue #1
Looked into dataset recommending by Dr Phan CodeSearchNet
Added library used by huggingface and setup datasets in codebase with examples for diego to work on Issue #2
Some issue with initially setting up environment, resolved now
Next order of business is Issue #6 to increase data processing speeds (process_data.py)
Begin working on gui elements and outlining overally frontend setup

## Slide 6: Jacob Duba
Created the roadmap for Demo 1
  Tickets #1 (parse dataset), #2 (save embeddings), #3 (search embeddings), #4 (LLM ranking).
  Impact: broke big problem into 12 small problems.
Scaffolded project
  Made unixcoder into module into we could use as a dependency
Commits to #2, #3, #4.
  Highest impact was working with Diego to make sure data was in correct format for #3.
Work in progress:
  Provisioning hardware to run a LLM
  Have ideas on improving search performance using batching
  Turning our scripts into an API a frontend could call