Feb 11:

- https://docs.google.com/drawings/d/1VBBzBdQgDy7lpbvTuUm47qbzNlIUubNYjX3K3KBkTV4/edit

- Traditional Code Search Module: https://github.com/microsoft/CodeBERT/tree/master/UniXcoder

- https://github.com/microsoft/CodeBERT/blob/master/UniXcoder/downstream-tasks/code-search/run.py ‘

- Next two weeks MVP for diagram implemented

| Timeline | Task | Description |
| --- | --- | --- |
| Week 4 - Hung, | Set up a code search module using UniXcoder - Fine-tuning UniXcoder. - Perform Vector Comparison. - Create a terminal application with Natural Language Query as input | Develop a library that have: - Input: Natural Language. - Output: List of relevant code. Existing library and data: - UniXcoder: https://github.com/microsoft/CodeBERT/blob/master/UniXcoder/downstream-tasks/code-search/run.py |
| Week 4 - | Prompt Engineering Creation | Design a prompt for reranking the candidate codes from traditional code search. |
| Week 5 - | LLM’s integration | Write a script to get the output from prompts you made in previous steps. |
| Week 4, 5 | Documentation | Create reports for class |
| After demo | Develop a GUI for traditional code search | Allow users to input query and output list of code. |
| After demo | Dataset selection and curation | - Be familiar with using CodeSearchNet dataset. - Next round: collect your favourite code repositories and perform the code search on it. |

Feb 4

Fxing the HumanSignal login:

- https://app.heartex.com/user/trial?attr=guide-signup&ref=click-here&__hstc=90244869.cad8cd6284ac7e2200059bd5375c3534.1734536536863.1734632954643.1738707210614.7&__hssc=90244869.7.1738707210614&__hsfp=598159989&_gl=1*nhmj5j*_gcl_au*OTMxMjM5MjQ1LjE3MzQ1MzY1MzY.*_ga*MzE2NTk0NzM2LjE3MzQ1MzY1MzY.*_ga_NQELN45JRH*MTczODcwNzIwOS44LjEuMTczODcwNzMyNC4xNS4wLjA.

- Waiting for HumanSignals

- Draft Nova email

- Judge 90 total principals

January 28

- Setup an openLLM and try to use API for question-answering:

- https://github.com/vllm-project/vllm

- Check this system:

- https://app.heartex.com/projects/105085/data?tab=166938

Context: I have done every step in the website. I installed every requirement and it is still not working. I have a Mac with a CPU processor and I think that is this issue.